Contents of Project

Section 1.	Project Overview……………………...…..

1.1  Project Proposal & Plan

1.2 Task Assignments & Roles

1.3 Risk Assessment & KPIs

1.4 Resource Allocation

Section 2.	Requirements Gathering …………………………….

2.1 Stakeholder Analysis

2.2 User Stories & Use Cases

2.3 Functional Requirements

2.4 Non-functional Requirements

Section 3.	System Analysis & Design ……….

3.1 Problem Statement & Objectives

3.2 Software Architecture

3.3 Database Design & Data Modeling

3.3.1 ER Diagram  & Logical & Physical Schema

3.4 Data Flow & System Behavior

3.4.1 DFD & Sequence Diagrams & Activity Diagram & State Diagram&

Use Case Diagram & Class Diagram

3.5 UI/UX Design & Prototyping

3.5.1 Wireframes & Mockups

3.5.2 UI/UX Guidelines

3.6 System Deployment & Integration

3.6.1 Technology Stack

3.6.2 Deployment Diagram

3.6.3 Component Diagram

.

Section 1	Project Overview

## Project Description

CareerHub is a full-stack web-based recruitment platform designed to streamline the hiring process by connecting job seekers with employers in a simple and efficient way. The system allows job seekers to create detailed profiles, browse available job opportunities, and apply directly through the platform.

- Project Objectives:

- Develop an efficient recruitment platform that connects job seekers with employers through a streamlined, user-friendly interface.

- Enable job seekers to create professional profiles, upload resumes, and apply to available jobs easily.

- Provide employers with a complete job management system to post vacancies, review applicants, and track hiring progress.

- Ensure secure access and data protection through robust authentication, input validation, and encrypted password management.

- Deliver a scalable backend architecture using Node.js, Express, and MongoDB capable of handling future feature expansions.

- Offer a responsive and accessible user experience across desktop and mobile devices via a clean and consistent frontend design.

- Optimize system performance to ensure fast API responses, reliable database queries, and high overall availability

## Project Scope

1. User Management

- User registration & login (JWT authentication)

- Profile creation and editing

- Uploading profile images

2. Company Management

- Company account creation

- Company profile setup

- Managing job postings

3. Job Management

- Creating, updating, and deleting job listings

- Viewing all jobs with filtering options

- Detailed job pages

4. Application Management

- Job seekers can apply directly from the platform

- Companies can view and manage applicants

- Application status tracking

5. Frontend Interface

- Full responsive UI

- Clean navigation between main system components

- User and company dashboards

6. Backend & Database

- RESTful API using Node.js & Express

- MongoDB with Mongoose schemas

- Secure routes, controllers, and middleware

7. Non-Functional Scope

- Security (hashed passwords, validation, auth middleware)

- Usability (simple UI/UX)

- Performance (optimized queries)

- Reliability (error handling, uptime considerations)

❗ Out of Scope (For now Not included unless added later)

- AI-based job recommendations

- Real-time chat

- Payment integration

- Admin moderation panel

## Project Plan

| Task | Duration |
| --- | --- |
| Requirement Analysis | 2 Weeks |
| UI/UX Design | 3 Weeks |
| Backend Architecture Setup | 1 Weeks |
| Authentication Module | 1 Weeks |
| User Features Development | 2 Weeks |
| Company Features Development | 2 Weeks |
| Frontend Development | 4 Weeks |
| Integration & Testing | 1 Weeks |
| Deployment & Documentation | 1 Weeks |

## Task Assignment & Roles

| Team Member | Role |
| --- | --- |
| Mohamed Hassan ( Team Leader ) | Backend Development & Documentation |
| Amr Mousa Mohamed | Front-End Development |
| Mohamed Sherif Kamal | Front-End Development |
| Ziad Mohamed Abdelkareem | Front-End Development |
| Kareem Adel Abass | Front-End Development & Presentation |

Gantt Chart

## Risk Management

| Risk | Probability | Impact | Mitigation Strategy | Responsible |
| --- | --- | --- | --- | --- |
| Delay in requirements gathering | Medium | High | Conduct weekly meetings, finalize requirements early | Project Manager / UI/UX |
| Integration delays (frontend-backend) | Medium | High | Use Agile sprints, early API mockups, continuous integration | Backend & Frontend Developers |
| Database performance issues | Medium | Medium | Indexing, query optimization, load testing | Backend Developer |
| Security vulnerabilities | Low | High | Input validation, JWT authentication, password hashing, code reviews | Backend Developer |
| Unexpected bugs | Medium | Medium | Continuous testing, bug tracking, allocate buffer time | All team members |
| Deployment failures | Low | Medium | Use staging environment, automated deployment scripts, backup systems | Backend Developer / Frontend Lead |
| Scope creep | Medium | High | Strict change control, document scope clearly, approvals before new features | Project Manager |
| Low user adoption | Low | Medium | User-friendly UI, feedback sessions, tutorials | UI/UX + Frontend Developers |
| Data loss / backup failure | Low | High | Regular database backups, test restore procedures | Backend Developer |

| # Role | # Team Member | # Responsibilities | # Allocation |
| --- | --- | --- | --- |
| # Project Manager | # 4 Person | # Planning, timeline tracking, coordination, risk management | # 15–20% |
| # UI/UX Designer | # 1 Person | # Wireframes, prototypes, design system, final UI | # 25% (first 5 weeks) |
| # Frontend Developer | # 4 Person | # Implement UI, pages, API integration, responsive design | # 40% |
| # Backend Developer | # 1 Person | # API development, database design, authentication, business logic | # 40% |
| # QA/Test Engineer | # 1 Person | # Testing, bug tracking, system validation, user testing | # 20% (last 4 weeks) |

## Resource Allocation

| # KPI | # Description | # Target / Metric |
| --- | --- | --- |
| # System Uptime | # Measures the availability of the platform | # ≥ 99% uptime |
| # API Response Time | # Measures backend performance and speed | # ≤ 300ms per request |
| # User Registration Rate | # Tracks number of new users signing up weekly | # ≥ 50 new users/week (example) |
| # Job Posting Activity | # Measures number of jobs posted by companies | # ≥ 10 new jobs/week |
| # Successful Job Applications | # Counts applications submitted successfully | # ≥ 90% of submitted applications processed without errors |
| # User Engagement | # Tracks active users interacting with the platform | # ≥ 60% of registered users active monthly |
| # Bug Resolution Rate | # Measures how quickly identified issues are resolved | # ≥ 90% of critical bugs fixed within 1 week |
| # Page Load Speed | # Measures frontend performance | # ≤ 2 seconds average load time |
| # User Satisfaction | # Collect feedback from users | # ≥ 80% positive feedback from surveys |
| # Security Compliance | # Monitor authentication, encryption, and data protection | # 0 major security breaches |

Section 2	Requirements Gathering

2.1 Stakeholder Analysis

| Stakeholder | Role | Needs / Expectations |
| --- | --- | --- |
| Job Seekers | Users seeking jobs | Easy registration, profile creation, CV upload, job search, simple application process, notifications |
| Employers / Companies | Post jobs and manage applicants | Register company profile, post jobs, manage applications, review applicants, update job status |
| Admin (optional) | System monitoring | Monitor user activity, manage reported issues, ensure system uptime and security |
| Project Team | Developers & Designers | Clear requirements, user feedback, proper timelines, manageable scope |

2.2 User Stories & Use Cases

| User Story | Use Case / Scenario |
| --- | --- |
| As a job seeker, I want to register and create my profile | User fills registration form, uploads CV, completes profile details |
| As a job seeker, I want to search for jobs | User applies filters (job title, category, company) to browse available jobs |
| As a job seeker, I want to apply for jobs | User clicks “Apply”, submits application, receives confirmation |
| As a company, I want to register and create a company profile | Company enters info, uploads logo, sets up profile |
| As a company, I want to post jobs | Company adds job title, description, requirements, deadline |
| As a company, I want to manage applicants | Company views applicants, filters by status, updates application status |
| As a user, I want to receive notifications | Users get updates about application status and new jobs |

3.3 Functional Requirements

- User registration & authentication (JWT)

- User profile creation & editing

- CV / image upload

- Job search & filtering

- Job application submission

- Company registration & profile management

- Job posting, editing, and deletion

- Application tracking and status updates

- Admin panel (optional)

- Notifications for users and companies

- Frontend-backend integration

- Responsive UI for mobile and desktop

3.4 Non-Functional Requirements

| Requirement | Description / Criteria |
| --- | --- |
| Performance | API response time ≤ 300ms, Page load ≤ 2 seconds |
| Security | JWT authentication, hashed passwords, input validation, protection against attacks |
| Usability | Intuitive navigation, responsive design, clear feedback messages, accessible UI |
| Reliability | 99% uptime, error handling, database backups, fail-safe mechanisms |
| Scalability | System architecture supports future feature expansion and growing user base |
| Maintainability | Well-documented code, modular design, reusable components |
| Compatibility | Works on major browsers and devices (desktop & mobile (InProgress)) |

Section 3	System Analysis & Design

3.1 Project Objectives

General Objectives

- Develop an integrated recruitment platform that connects job seekers and companies efficiently.

- Provide an intuitive, modern user interface ensuring smooth navigation and usability.

- Reduce the time and effort required for both applying to jobs and managing applications.

Objectives for Job Seekers

- Allow users to register easily and complete their profiles through structured profile-building steps.

- Enable users to browse, search, and filter jobs based on skills, location, and experience.

- Provide the ability to apply for jobs directly and track application status.

- Support editing profile information and managing personal data.

- Allow users to log in, log out, and maintain secure authenticated sessions.

Objectives for Companies

- Provide a company registration and verification process.

- Allow companies to create and manage job posts with all required details.

- Enable companies to view candidates, check applications, and access applicant information.

3.2 Software Architecture

1. Modular MVC-style (Service-oriented single-repository / Monolith with modular services)

- Use an MVC-like separation for the backend (Controllers → Services → Models).

- Structure the codebase into clear modules (auth, users, companies, jobs, applications, notifications).

2. Major Components & Responsibilities

Frontend

- Technology: React

- Responsibilities: UI, routing, state management, form validation, file uploads, calling backend APIs, responsive behaviour, client-side caching.

- Artifacts: SPA bundles, static assets, design system (colors, typography), reusable components.

Backend (API Server)

- Technology: Node.js + Express

- Responsibilities: Authentication & authorization, business logic, routing, validation, file handling endpoints, error handling, exposing RESTful APIs

- Pattern: Controllers handle HTTP layer → Services implement business logic → Models (Mongoose) represent DB entities.

Database

- Technology: MongoDB (Mongoose ODM)

- Responsibilities: Persist users, companies, profiles, jobs, applications, notifications, and audit logs.

- Design: Collections: Users, Profiles , Companies, Jobs, Applications

File Storage

- Local (dev): filesystem (uploads/)

- Production: Cloud object storage (Cloudinary).

- Responsibilities: Store profile images

Authentication & Security

- JWT for stateless session tokens (access token + optional refresh token).

- Passwords hashed with bcrypt.

- Input validation with library (e.g., express-validator).

3. Components Interaction (High-level data flow)

- User opens frontend (React) → fetches static assets from CDN / frontend host (Vercel / Netlify / S3 + CloudFront).

- Frontend calls Backend REST API (HTTPS) for authentication, profile, job search, apply, etc.

- Backend validates request → calls service layer → reads/writes MongoDB.

- For file uploads: frontend uploads file to backend which streams to cloud storage (or uploads directly to signed S3 URL; backend stores metadata in DB).

- Backend enqueues background tasks for async operations (notifications, emails).

- Worker processes tasks and updates DB / sends external messages.

- Frontend polls or fetches notifications via API; could use WebSocket for real-time updates later.

4. Typical Request Sequence (example: Apply for Job)

- POST /auth/login/company-signup/user-signup → frontend receives JWT.

- GET /jobs → frontend lists jobs.

- User clicks job → GET /jobs/:id → view details.

- POST /jobs/:id/apply (Authorization header: Bearer <token>) → backend:

  - Validate user profile completeness.

  - Create Application document in DB.

  - Update job’s applications

- Jobseeker sees success message; company can GET /companies/:id/applicants.

5. Data Model (summary)

- User: _id, name, email, passwordHash, roles (jobseeker/company), profileId, createdAt

- Profile: _id, userId, experience, skills[], resumeUrl, photoUrl, location

- Company: _id, ownerUserId, name, logoUrl, description, createdAt

- Job: _id, companyId, title, description, requirements, location, deadline, createdAt

- Application: _id, jobId, userId, resumeUrl, status (pending/accepted/rejected), appliedAt

3.3 ER Diagram & Logical & Physical Schema

ERD Diagram

Logical Diagram

Physical Diagram

Use Case Diagram

Activity Diagram

Class Diagram

State Diagram

Sequence Diagram

3.6.1 Technology Stack

| Layer | Technology / Tool | Purpose |
| --- | --- | --- |
| Frontend | React.js | Build interactive web UI |
| Backend | Node.js + Express.js | Handle API requests, server-side logic |
| Database | MongoDB | Store user, company, and job data |
| Authentication | JWT (JSON Web Tokens) | Secure login and session management |
| HTTP Client | Axios | Handle API calls from frontend |
| Styling / UI | Tailwind CSS / Material UI | Design responsive, modern UI |
| Version Control | Git / GitHub | Code collaboration and versioning |
| CI/CD | GitHub Actions (optional) | Automate build, test, deployment |
| API Testing | Postman | Test REST API endpoints |

3.6.2 Deployment Diagram

Description:
The deployment diagram represents how the CareerHub system components are distributed across servers, clients, and the database.

Components & Deployment Nodes:

- Client Node (Web Browser / User Device)

  - Runs the React frontend

  - Sends HTTP requests to the backend API

- Web Server Node (Backend Server)

  - Runs Node.js + Express API

  - Handles business logic and authentication

  - Connects to the database

- Database Node

  - MongoDB database instance

  - Stores users, companies, jobs, applications, profiles, etc.

Deployment Relationships:

- Client → Web Server : Sends HTTP/HTTPS requests (REST API)

- Web Server → Database : Executes queries, CRUD operation

Deploy Diagram

3.6.3 Component Diagram